Agent Factory MVP Scope

One agent type, the whole pipeline working for real, and a clear line for when it's actually done.

| STATUS Draft | TYPE Chat agent | DATE 26 Aug 2026 | REV 0.1 |
| --- | --- | --- | --- |

1 of 4 linked docs. This one (MVP) is the short version — what actually ships first. Full requirements live in the PRD, business case in the BRD, build order and schema in the Blueprint — this doc doesn't repeat their detail, it points to it.

# 00  Goal

Prove the full pipeline — intake, build, assemble, test, deploy — works end to end for one real agent type, before a second type or anything else is added.

# 01  In scope

- Chat agent type only — no voice, email, or automation yet.

- A small fixed set of business use cases: answering FAQs from a knowledge source, one tool-driven action (e.g. booking), escalation to a human.

- The full pipeline running for real, not stubbed — including enough persistence for a deployed agent to actually stay live and answer.

- Pass/fail test results per success criterion, with a readable transcript.

# 02  Out of scope

Everything in the PRD's §05 out-of-scope table (voice / email / automation types, cross-channel agents, marketplace connectors, team accounts, billing, analytics) — plus, specific to this first release: no UI beyond what's needed to submit a request and view results; no multi-turn clarification beyond a single round of questions.

# 03  Definition of done

| # | MVP is done when |
| --- | --- |
| 1 | a business can submit a plain-language request and get a working chat agent back |
| 2 | the build lands within the target time window, end to end |
| 3 | they can see pass/fail per requirement with a real transcript, not a score |
| 4 | they can talk to the live agent themselves before anyone else does |
| 5 | none of Intake / Build / Assemble / Test / Deploy hardcode “chat” anywhere — every type-specific piece is read through the registry, so Phase 1 only adds an adapter |

# 04  Build order

Milestone 1 (spec schema + intake, fully working in isolation) ships first — see the Blueprint's §07 for its exact scope and definition of done. MVP is complete once Build, Assemble, Test, and Deploy are layered on top of that and §03 above is fully met.

# 05  Signal to move to Phase 1

§03 fully met on real requests, not just test fixtures. That's the point where the registry pattern is proven rather than theoretical, and adding a second channel type (voice) becomes “write one adapter,” not a redesign.